CREDENTIALDOMD

Autonomous AI Company Blueprint

Architecture, Pricing, and Implementation Roadmap

for a Self-Building, Self-Marketing, Self-Correcting SaaS Product

Updated: March 01, 2026 — v2.0

Infrastructure: Mac Mini M4 (16GB) → Cloud at Revenue

Notification Channel: Telegram Bot

# 1. Executive Summary

CredentialDOMD is a physician credential management PWA that tracks medical licenses, CME hours, hospital privileges, insurance, case logs, and compliance across all 50 states. The app is 85% code-complete, deployed on Netlify, with Supabase backend and Stripe billing wired.

This blueprint defines the architecture for running CredentialDOMD as an autonomous AI company. Five AI agent departments (Development, Operations, Support, Marketing, Compliance) are coordinated by a LangGraph orchestrator running on the Mac Mini, with Telegram as the human command channel.

Revenue Model: Three-tier pricing. No free tier.

- Individual Physician: Cohort-based demand pricing. Founding Member Price $4.99/mo, increasing $2 per 50-user cohort, hard cap at $14.99/mo ($5 under every competitor).

- Practice (up to 10 providers): Flat $119.99/mo. 20% under market average.

- Enterprise (unlimited providers): Flat $429.99/mo. 20% under Symplr.

- 30-day money-back guarantee. Price Lock Guarantee. Most Favored Customer clause.

# 2. Pricing Model

## 2.1 Individual Physician — Cohort-Based Demand Pricing

The individual tier uses cohort-based pricing that rewards early adopters and creates genuine urgency. Prices increase $2 per cohort of 50 physicians. The hard ceiling is $14.99/mo, which is $5 under MedRenewal ($20/mo) and under Mocingbird ($199/year equivalent).

| Cohort | Users | Monthly | Annual/mo | Badge | vs Competition |
| --- | --- | --- | --- | --- | --- |
| 1 | 1–50 | $4.99 | $3.99 | Founding Member | 75% under |
| 2 | 51–100 | $6.99 | $5.99 | Early Adopter | 65% under |
| 3 | 101–150 | $8.99 | $7.99 | Early Adopter | 55% under |
| 4 | 151–200 | $10.99 | $8.99 | Early Adopter | 45% under |
| 5 | 201–250 | $12.99 | $10.99 | Early Adopter | 35% under |
| 6 | 251+ | $14.99 | $11.99 | Cap | 25% under |

Founding Member Price Messaging:

The first 50 physicians get Founding Member pricing at $4.99/mo. This is real demand-based pricing. The cohort counter is not a gimmick. After 50 physicians sign up, the price increases to $6.99/mo. This is displayed prominently on the pricing page with a live counter.

## 2.2 Practice Tier — Flat Competitive Pricing

The practice tier is flat at $119.99/mo (up to 10 providers). This is 20% below the market average of ~$150/mo for small group credentialing software. No cohort escalation. Annual billing: $95.99/mo.

## 2.3 Enterprise Tier — Flat Competitive Pricing

Enterprise is flat at $429.99/mo (unlimited providers). This is 20% under Symplr's $540/mo entry point. Annual billing: $322.99/mo.

## 2.4 Price Lock Guarantee + Most Favored Customer

Every customer's signup price is locked forever. It will never increase. If CredentialDOMD ever lowers a price below what a customer is paying, that customer automatically receives the lower price. This eliminates any reason to wait and creates absolute trust in the Founding Member urgency.

## 2.5 Revenue Projections

| Scenario | Individual | Practice | Enterprise | Monthly MRR | Annual ARR |
| --- | --- | --- | --- | --- | --- |
| Soft launch | 50 | 5 | 0 | $849 | $10,193 |
| Early traction | 150 | 15 | 1 | $3,278 | $39,340 |
| Growth | 300 | 30 | 3 | $7,887 | $94,640 |
| Scale | 500 | 50 | 5 | $14,144 | $169,733 |
| Market leader | 1,000 | 100 | 10 | $29,789 | $357,467 |

# 3. Agent Architecture

Five specialized AI agents coordinate through a central orchestrator. Each agent operates autonomously within defined guardrails, escalating to the human founder via Telegram when confidence drops below thresholds or when facing irreversible decisions.

| Agent | Purpose | Runs | LLM |
| --- | --- | --- | --- |
| Orchestrator | Routes tasks, monitors health, escalates | Always (daemon) | Ollama (local) |
| Development | Code, tests, CI/CD, bug fixes | On task + daily | Claude Sonnet/Opus |
| Operations | Health monitoring, auto-remediation | Every 5 min | Ollama (local) |
| Support | Ticket triage, FAQ, onboarding | On ticket + daily | Claude Sonnet |
| Marketing | Content, campaigns, conversion | Scheduled | Claude Sonnet |
| Compliance | Regulatory, auditing, HIPAA | Daily + weekly | Claude Sonnet |

## 3.1 Agent Permissions Matrix

| Agent | Read | Write | Deploy | Spend $ | Delete |
| --- | --- | --- | --- | --- | --- |
| Orchestrator | All | Task board | No | No | No |
| Development | Code, tests | Code, tests | Yes (CI/CD) | No | No |
| Operations | Logs, metrics | Configs | Rollback only | No | No |
| Support | Tickets, KB | Tickets, KB | No | No | No |
| Marketing | Content, analytics | Content | No | With approval | No |
| Compliance | All (audit) | Audit logs | No | No | No |

# 4. Checks and Balances

An autonomous system without checks and balances is a liability. Every agent decision flows through multiple verification layers before affecting production systems, user data, or finances.

## 4.1 Decision Authority Levels

| Level | Authority | Examples | Approval Required |
| --- | --- | --- | --- |
| L0 — Routine | Agent acts autonomously | Bug fix, content draft, health check, test run | None (logged) |
| L1 — Significant | Agent acts, notifies human | Dependency update, deploy, email campaign | Post-action review |
| L2 — Sensitive | Agent proposes, human approves | New feature deploy, pricing change, A/B test | Pre-action Telegram approval |
| L3 — Critical | Human decides, agent executes | Refund, data deletion, production rollback, financial | Explicit Telegram command |

## 4.2 Cross-Agent Verification

No single agent can make high-impact changes unilaterally. The system enforces peer review between agents.

- Code changes: Dev Agent writes code, Compliance Agent audits for security/HIPAA issues before merge.

- Marketing content: Marketing Agent drafts, Support Agent reviews for accuracy against known issues.

- Deployments: Dev Agent builds, Ops Agent validates health checks pass before promoting to production.

- Support responses: Auto-responses above 0.8 confidence go out. Below 0.8, routed to Dev or escalated to human.

- Financial actions: ALL Stripe operations (refunds, plan changes, pricing updates) require human Telegram approval.

## 4.3 Audit Trail

Every agent decision is logged to the SQLite decisions table with: timestamp, agent, task ID, decision made, reasoning, confidence score, outcome, model used, tokens consumed, and cost. This creates a complete audit trail that feeds weekly Telegram reports and enables post-mortem analysis when things go wrong.

## 4.4 Budget Controls

| Agent | Daily Budget | Alert at | Auto-Pause at |
| --- | --- | --- | --- |
| Orchestrator | $20 | $16 (80%) | $20 (100%) |
| Development | $50 | $40 (80%) | $50 (100%) |
| Operations | $10 | $8 (80%) | $10 (100%) |
| Support | $30 | $24 (80%) | $30 (100%) |
| Marketing | $30 | $24 (80%) | $30 (100%) |
| Compliance | $10 | $8 (80%) | $10 (100%) |
| TOTAL | $150/day | $120 | $150 |

Monthly maximum: ~$4,500. At $5K+ MRR, budgets scale proportionally.

# 5. Crash Resilience and Backup Systems

The system is designed to survive crashes, network failures, hung processes, and cascading failures without losing state or corrupting data. Every component has a recovery path.

## 5.1 Process Supervision

- All agents run as macOS launchd services with automatic restart on crash (KeepAlive = true).

- Each agent writes a heartbeat to SQLite every 60 seconds. If the Orchestrator detects no heartbeat for 5 minutes, it force-restarts the agent and sends a Telegram alert.

- If the Orchestrator itself crashes, launchd restarts it. On startup, the Orchestrator checks for any agents that went unhealthy while it was down.

- Maximum restart attempts: 5 per hour per agent. After 5 restarts, the agent is marked as killed and a critical Telegram alert fires.

## 5.2 Task Durability

- All tasks are persisted to SQLite before execution begins (write-ahead pattern). If an agent crashes mid-task, the task remains in in_progress status.

- On agent restart, it scans for in_progress tasks and either resumes or requeues them based on idempotency analysis.

- Tasks include a retry_count field. After 3 failed attempts, the task is escalated to human via Telegram with full error context.

- Long-running tasks (deployments, content generation) use checkpoints. If interrupted, they resume from the last checkpoint, not from scratch.

## 5.3 Data Backup Strategy

| Data | Backup Method | Frequency | Retention |
| --- | --- | --- | --- |
| SQLite agent state | File copy to ~/Backups/ + Supabase sync | Hourly | 30 days |
| Supabase (user data) | Supabase built-in daily backups | Daily | Per plan |
| Git repository | GitHub (remote origin) | Every commit | Forever |
| Agent configs | Git-tracked in agents/config/ | Every change | Forever |
| Stripe data | Stripe dashboard (source of truth) | Real-time | Forever |
| Decision logs | SQLite + weekly JSON export | Continuous + weekly | 90 days local, cloud archive |

## 5.4 Graceful Degradation

When components fail, the system degrades gracefully rather than cascading into total failure.

- Claude API down: Agents switch to Ollama for routing/triage. High-complexity tasks queue until API recovers. Telegram alert sent.

- Supabase down: App continues with localStorage fallback (already implemented in PWA). New signups queue. Agents pause user-data operations.

- Netlify down: DNS failover alert. Ops Agent monitors recovery. Status page updated automatically.

- Telegram down: Alerts queue locally in SQLite. When connection restores, all queued alerts flush. Email fallback for critical alerts.

- Mac Mini power loss: launchd restarts all services on boot. Agents recover from SQLite state. No data lost (WAL mode enabled).

- Single agent crash: Other agents continue independently. Orchestrator redistributes the crashed agent's pending tasks if critical.

## 5.5 Anti-Hang Protection

Hung processes are detected and killed before they block the system.

- Every agent task has a timeout (default: 5 minutes for simple tasks, 30 minutes for complex). Exceeded timeout = force-kill + requeue.

- API calls have 60-second timeouts with exponential backoff (3 retries). After 3 failures, the call is abandoned and the task escalated.

- Memory monitoring: If any agent process exceeds 2GB RAM, it's force-restarted. The 16GB Mac Mini supports all 6 agents comfortably at ~1GB each.

- Deadlock detection: If two agents are waiting on each other (circular dependency in task board), the Orchestrator breaks the cycle by requeuing the lower-priority task.

- Chat/session crashes: Agent conversations use stateless request-response patterns. No long-running chat sessions. Each task is an independent invocation with full context passed in.

## 5.6 Circuit Breakers

| Trigger | Action | Recovery |
| --- | --- | --- |
| 3 failed tasks in 1 hour | Pause agent, Telegram alert | Human resumes via /resume or auto-resume after 1 hour |
| Daily budget exceeded | Pause agent, Telegram alert | Resets at midnight, human can override |
| No heartbeat for 5 min | Force restart, Telegram alert | Automatic, up to 5 times/hour |
| 5 restarts in 1 hour | Kill agent, critical alert | Human must investigate and /resume |
| Error rate >5% post-deploy | Auto-rollback deployment | Dev Agent investigates, Telegram summary |
| API rate limit hit | Backoff + queue tasks | Automatic resume after cooldown |

# 6. Growth Engine

## 6.1 Launch Sequence

- Soft launch (first 50 users): Direct outreach to known physicians. Founding Member Price at $4.99/mo. Test all flows end-to-end.

- Content launch: Marketing Agent publishes 2 blog posts/week, 5 LinkedIn posts/week. SEO optimization active.

- Public launch: Pricing page live with real-time cohort counter. "Founding Member pricing — limited to first 50 physicians" messaging.

- Referral activation: Existing users refer colleagues. Both get one month free. Referee locks in current cohort price.

## 6.2 Revenue Milestones

| Milestone | Trigger Action |
| --- | --- |
| First paid user | Log everything about conversion path. Celebrate. |
| $500 MRR | Marketing Agent increases output. Dev builds referral system. |
| $2,000 MRR | Practice tier outreach begins. Dev builds team features. |
| $5,000 MRR | Cloud migration planning. Ops Agent prepares Docker containers. |
| $10,000 MRR | Execute cloud migration. Begin Enterprise outreach. |
| $25,000 MRR | Hire first human (customer success). Scale marketing spend. |

# 7. Security and Guardrails

## 7.1 Kill Switches (Telegram Commands)

| Command | Action |
| --- | --- |
| /status | All agent statuses and current tasks |
| /kill <agent> | Immediately stop an agent |
| /resume <agent> | Resume a stopped agent |
| /spend | Current daily spend per agent |
| /pause all | Emergency stop all agents |
| /resume all | Resume all agents |
| /rollback | Rollback last deployment |
| /report | Force generate weekly report now |

## 7.2 Data Protection

- All user data encrypted at rest (Supabase encryption) and in transit (TLS).

- No agent can delete user data without human approval (L3 authority).

- API keys stored in agents/config/.env (gitignored). Rotated quarterly.

- Compliance Agent runs weekly HIPAA indicator checks and vulnerability scans.

- Document scanner images are processed in memory, never stored server-side.

# 8. Cost Analysis

## 8.1 Pre-Revenue Monthly Costs (Mac Mini)

| Item | Monthly Cost |
| --- | --- |
| Claude API (agents) | $50–150 |
| Ollama (local) | $0 (runs on Mac Mini) |
| Supabase (free tier) | $0 |
| Netlify (free tier) | $0 |
| Stripe (2.9% + 30¢) | Per transaction |
| Domain + DNS | ~$3 |
| Sentry (free tier) | $0 |
| Telegram Bot | $0 |
| TOTAL PRE-REVENUE | $53–153/month |

## 8.2 Break-Even Analysis

At average $8/user/month (blended across cohorts), break-even is approximately 15-20 paid users. At 50 users (end of Founding Member cohort), MRR is ~$250-400, covering all infrastructure costs with margin.

Cloud migration triggers at $5K MRR (~300+ users). Cloud costs estimated at $200-500/month, easily covered by that revenue level.

# 9. Build Order

No timeline. Execute in order, as fast as possible. The system begins self-improving from step 4 onward.

- Set up SQLite database and agent state (agents/shared/state/)

- Build Telegram bot integration (agents/orchestrator/telegram_bot.py)

- Build Orchestrator main loop + scheduling + circuit breakers

- Build Dev Agent → immediately generate test suite (80%+ coverage)

- Set up CI/CD pipeline (GitHub Actions → Netlify)

- Build pricing page component with live cohort counter + Founding Member messaging

- Build signup/payment flow (Stripe Checkout + price lock storage)

- Set up Sentry error tracking + source maps

- Build Ops Agent → start monitoring all services

- Build Support Agent → prepare knowledge base for users

- Build Marketing Agent → start content generation + Founding Member campaign

- Build Compliance Agent → start auditing

- Soft launch to first 50 physicians (Founding Member cohort)

- Activate growth loops + referral system

- Optimize continuously. The system improves itself.

# 10. Cloud Migration Path

The Mac Mini is the starting infrastructure. Once revenue justifies it ($5K+ MRR), the system migrates to cloud.

- Containerize all agents with Docker on the Mac Mini (Ops Agent handles this).

- Deploy containers to AWS ECS or GCP Cloud Run in parallel with Mac Mini.

- Run both environments simultaneously. Verify parity (same tasks, same outcomes).

- Cut over to cloud. Mac Mini becomes backup/dev environment.

- Benefits: better uptime SLA, geographic redundancy, autoscaling, professional infrastructure for enterprise customers.